ML-Driven Ticket Routing

& Prioritization

End-to-End Technical Implementation Guide

For RFP Demo Purposes  ·  Section 3.3.2.c

| Initiative | 15 — ML Ticket Routing & Prioritization |
| --- | --- |
| Domain | Quality Engineering & AI-Ops |
| Document Type | Technical Implementation Guide |

# 1. System Overview

This guide details the end-to-end technical implementation of an ML-driven triage engine that automatically assigns severity, priority, and specialist queue to every incoming incident ticket — bypassing manual triage entirely.

Goal: Replace human triage bottleneck with a real-time inference API that populates ITSM fields at ticket creation, achieving < 2-minute Mean Time to Assign (MTTA).

## 1.1  High-Level Architecture

| Layer | Component | Technology |
| --- | --- | --- |
| Intake | Ticket ingestion (portal, email, monitoring, API) | Webhooks / REST API |
| Processing | Feature extraction (NLP + structured metadata) | Python, HuggingFace Transformers |
| Inference | Severity classifier + Priority predictor + Queue router | BERT, XGBoost, scikit-learn |
| Gateway | Confidence gate — auto-assign vs. flag for review | FastAPI service logic |
| Integration | ITSM field population + audit log | ServiceNow / Jira REST API |
| Feedback | Analyst corrections fed back to retraining pipeline | Airflow, MLflow |

## 1.2  Technology Stack

| Layer | Tool / Library |
| --- | --- |
| Language | Python 3.11+ |
| NLP / Embeddings | HuggingFace Transformers, sentence-transformers, spaCy |
| Tabular ML | XGBoost, LightGBM, scikit-learn |
| Experiment Tracking | MLflow |
| API Framework | FastAPI + Uvicorn |
| Containerisation | Docker, Kubernetes (Helm charts) |
| Orchestration | Apache Airflow |
| Monitoring | Prometheus + Grafana (or Datadog) |
| ITSM Targets | ServiceNow REST API, Jira Service Management API |

# 2. Step-by-Step Implementation

| Step 1 | Environment Setup & Dependencies Estimated effort: 1–2 days |
| --- | --- |

### 1.1  Repository Structure

ml-ticket-triage/

data/              # raw exports, processed datasets

notebooks/         # EDA and model experimentation

src/

features/        # feature extraction pipeline

models/          # model training scripts

api/             # FastAPI inference service

itsm/            # ITSM integration connector

feedback/        # analyst override capture

tests/             # unit + integration tests

docker/            # Dockerfiles

airflow/           # DAG definitions

mlflow/            # MLflow tracking config

configs/           # model hyperparams, thresholds

### 1.2  Python Dependencies

# requirements.txt

transformers==4.40.0

sentence-transformers==3.0.0

torch==2.3.0

xgboost==2.0.3

lightgbm==4.3.0

scikit-learn==1.4.2

fastapi==0.111.0

uvicorn[standard]==0.29.0

mlflow==2.13.0

pandas==2.2.2

spacy==3.7.4

pydantic==2.7.1

httpx==0.27.0        # for ITSM API calls

apache-airflow==2.9.1

### 1.3  Infrastructure Provisioning

- Provision Kubernetes cluster (3 nodes minimum for inference pods)

- Set up MLflow Tracking Server with S3/blob backend for model artifacts

- Configure Airflow with PostgreSQL metadata database

- Create service accounts and API keys for ITSM platform access

- Set up Prometheus + Grafana stack for monitoring

| Step 2 | Data Collection & Preparation Estimated effort: 3–5 days |
| --- | --- |

### 2.1  Export Historical Ticket Data

Export minimum 12 months of closed incidents from your ITSM platform. Required fields:

| Field | Description | Used By |
| --- | --- | --- |
| ticket_id | Unique identifier | All |
| description | Full free-text incident description | All models |
| subject | Short one-line title | All models |
| created_at | Timestamp (ISO 8601) | Priority model |
| ci_name | Configuration Item affected | Queue router |
| source_channel | portal / email / monitoring / api | Priority model |
| customer_tier | SLA tier: standard / premium / enterprise | Priority model |
| severity_label | Ground truth: Critical / High / Medium / Low | Severity model |
| priority_label | Ground truth: P1 / P2 / P3 / P4 | Priority model |
| assigned_queue | Ground truth resolver group name | Queue router |
| was_reassigned | Boolean — ticket moved after initial assignment | Data quality filter |

### 2.2  Data Cleaning Script

# src/features/clean.py

import pandas as pd, re, spacy

nlp = spacy.load('en_core_web_sm')

def clean_tickets(df: pd.DataFrame) -> pd.DataFrame:

# 1. Drop very short descriptions

df = df[df['description'].str.split().str.len() >= 10]

# 2. Remove PII (emails, IPs, names via NER)

def mask_pii(text):

text = re.sub(r'\b[\w.-]+@[\w.-]+\.\w+\b', '<EMAIL>', text)

text = re.sub(r'\b(?:\d{1,3}\.){3}\d{1,3}\b', '<IP>', text)

doc = nlp(text)

for ent in reversed(doc.ents):

if ent.label_ in ('PERSON',):

text = text[:ent.start_char] + '<NAME>' + text[ent.end_char:]

return text

df['description'] = df['description'].apply(mask_pii)

# 3. Normalise queue names to canonical labels

queue_map = {

'Network Ops': ['networking team', 'nw-ops', 'network operations'],

'App Support': ['application support', 'app-support', 'app team'],

}

def norm_queue(q):

q_lower = q.lower().strip()

for canonical, aliases in queue_map.items():

if q_lower in aliases or q_lower == canonical.lower():

return canonical

return q

df['assigned_queue'] = df['assigned_queue'].apply(norm_queue)

# 4. Flag noisy labels (reassigned tickets)

df['is_noisy'] = df['was_reassigned'] == True

return df

### 2.3  Train / Validation / Test Split

# src/features/split.py

from sklearn.model_selection import train_test_split

def split_dataset(df, label_col, test_size=0.15, val_size=0.15):

# Stratified split to preserve class distribution

df_clean = df[~df['is_noisy']]   # exclude noisy labels

train, test = train_test_split(df_clean, test_size=test_size,

stratify=df_clean[label_col], random_state=42)

train, val  = train_test_split(train, test_size=val_size/(1-test_size),

stratify=train[label_col], random_state=42)

return train, val, test

| Step 3 | Feature Engineering Estimated effort: 3–4 days |
| --- | --- |

### 3.1  NLP Feature Extraction (for Severity & Queue models)

# src/features/nlp_features.py

from sentence_transformers import SentenceTransformer

import numpy as np

MODEL_NAME = 'all-mpnet-base-v2'   # 768-dim, strong semantic quality

embedder = SentenceTransformer(MODEL_NAME)

def get_embeddings(texts: list[str]) -> np.ndarray:

"""Returns (N, 768) embedding matrix for a list of descriptions."""

return embedder.encode(texts, batch_size=64, show_progress_bar=True,

normalize_embeddings=True)

# Optional: extract structured signals from text

import re

ERROR_CODES = re.compile(r'\b(5\d{2}|4\d{2}|ORA-\d+|ERR_\w+)\b')

def extract_error_codes(text: str) -> int:

return len(ERROR_CODES.findall(text))  # feature: number of error codes

### 3.2  Structured Feature Engineering (for Priority model)

# src/features/structured_features.py

import pandas as pd

from sklearn.preprocessing import OrdinalEncoder

TIER_ORDER = [['standard', 'premium', 'enterprise']]

tier_enc = OrdinalEncoder(categories=TIER_ORDER)

CI_CRITICALITY = {   # configurable lookup: 1=low, 5=critical

'Exchange Online': 5, 'SAP ERP': 5, 'Active Directory': 5,

'Internal Wiki': 2, 'Test Environment': 1,

}

def build_structured_features(df: pd.DataFrame) -> pd.DataFrame:

feats = pd.DataFrame()

feats['hour_of_day']    = pd.to_datetime(df['created_at']).dt.hour

feats['is_weekend']     = pd.to_datetime(df['created_at']).dt.weekday >= 5

feats['customer_tier']  = tier_enc.fit_transform(df[['customer_tier']])

feats['ci_criticality'] = df['ci_name'].map(CI_CRITICALITY).fillna(3)

feats['source_portal']  = (df['source_channel'] == 'portal').astype(int)

feats['source_monitor'] = (df['source_channel'] == 'monitoring').astype(int)

return feats

| Step 4 | Model Training Estimated effort: 5–7 days |
| --- | --- |

### 4.1  Severity Classifier (Fine-tuned BERT)

# src/models/train_severity.py

from transformers import AutoTokenizer, AutoModelForSequenceClassification, Trainer, TrainingArguments

from datasets import Dataset

import torch, mlflow

LABELS = ['Critical', 'High', 'Medium', 'Low']

BASE_MODEL = 'roberta-base'

def train_severity_model(train_df, val_df):

tokenizer = AutoTokenizer.from_pretrained(BASE_MODEL)

def tokenize(batch):

return tokenizer(batch['description'], truncation=True, padding='max_length', max_length=256)

label2id = {l: i for i, l in enumerate(LABELS)}

train_df['label'] = train_df['severity_label'].map(label2id)

val_df['label']   = val_df['severity_label'].map(label2id)

train_ds = Dataset.from_pandas(train_df[['description','label']]).map(tokenize, batched=True)

val_ds   = Dataset.from_pandas(val_df[['description','label']]).map(tokenize, batched=True)

model = AutoModelForSequenceClassification.from_pretrained(

BASE_MODEL, num_labels=len(LABELS),

label2id=label2id, id2label={i: l for l, i in label2id.items()}

)

# Class weights to handle imbalance (Critical is rare)

counts = train_df['label'].value_counts().sort_index()

weights = torch.tensor(1.0 / counts.values, dtype=torch.float)

args = TrainingArguments(

output_dir='./checkpoints/severity',

num_train_epochs=4,

per_device_train_batch_size=16,

learning_rate=2e-5,

warmup_ratio=0.1,

evaluation_strategy='epoch',

save_strategy='epoch',

load_best_model_at_end=True,

metric_for_best_model='f1',

)

with mlflow.start_run(run_name='severity-roberta'):

trainer = Trainer(model=model, args=args,

train_dataset=train_ds, eval_dataset=val_ds)

trainer.train()

mlflow.log_params(args.to_dict())

return model, tokenizer

### 4.2  Priority Predictor (XGBoost)

# src/models/train_priority.py

import xgboost as xgb

import numpy as np, mlflow

from sklearn.metrics import f1_score, cohen_kappa_score

PRIORITY_LABELS = ['P1', 'P2', 'P3', 'P4']

def train_priority_model(train_feats, train_labels, val_feats, val_labels):

# Input: structured features + severity probability vector (4-dim)

label_enc = {p: i for i, p in enumerate(PRIORITY_LABELS)}

y_train = train_labels.map(label_enc).values

y_val   = val_labels.map(label_enc).values

model = xgb.XGBClassifier(

n_estimators=400,

max_depth=6,

learning_rate=0.05,

subsample=0.8,

colsample_bytree=0.8,

use_label_encoder=False,

eval_metric='mlogloss',

early_stopping_rounds=30,

)

with mlflow.start_run(run_name='priority-xgboost'):

model.fit(train_feats, y_train,

eval_set=[(val_feats, y_val)],

verbose=50)

preds = model.predict(val_feats)

f1    = f1_score(y_val, preds, average='weighted')

kappa = cohen_kappa_score(y_val, preds)

mlflow.log_metrics({'val_f1': f1, 'cohen_kappa': kappa})

mlflow.xgboost.log_model(model, 'priority_model')

print(f'Val F1: {f1:.3f} | Cohen Kappa: {kappa:.3f}')

return model

### 4.3  Queue Router (Multi-class Text Classifier)

# src/models/train_queue.py

from sklearn.ensemble import RandomForestClassifier

from sklearn.pipeline import Pipeline

from sklearn.preprocessing import LabelEncoder

from sklearn.metrics import accuracy_score

import numpy as np, mlflow, joblib

def train_queue_model(train_embeddings, train_labels,

val_embeddings,   val_labels):

le = LabelEncoder()

y_train = le.fit_transform(train_labels)

y_val   = le.transform(val_labels)

clf = RandomForestClassifier(

n_estimators=500,

max_depth=None,

min_samples_leaf=2,

class_weight='balanced',

n_jobs=-1,

random_state=42,

)

with mlflow.start_run(run_name='queue-random-forest'):

clf.fit(train_embeddings, y_train)

preds = clf.predict(val_embeddings)

proba = clf.predict_proba(val_embeddings)

top1  = accuracy_score(y_val, preds)

# Top-3 accuracy

top3 = np.mean([y_val[i] in np.argsort(proba[i])[-3:]

for i in range(len(y_val))])

mlflow.log_metrics({'top1_acc': top1, 'top3_acc': top3})

joblib.dump((clf, le), 'models/queue_router.pkl')

print(f'Top-1: {top1:.3f} | Top-3: {top3:.3f}')

return clf, le

### 4.4  Model Acceptance Thresholds

| Model | Primary Metric | Acceptance Threshold |
| --- | --- | --- |
| Severity Classifier | Weighted F1-score | >= 0.82 |
| Priority Predictor | Weighted F1 + Cohen's Kappa | >= 0.80 F1, >= 0.65 Kappa |
| Queue Router | Top-1 Accuracy + Top-3 Accuracy | >= 0.78 Top-1, >= 0.93 Top-3 |

| Step 5 | Confidence Calibration & Gate Logic Estimated effort: 1–2 days |
| --- | --- |

Raw model probability outputs are not always well-calibrated (i.e., a model that says 90% confidence may not be correct 90% of the time). Apply temperature scaling post-training:

# src/models/calibrate.py

from sklearn.calibration import CalibratedClassifierCV

import numpy as np

# For sklearn models (Queue Router)

def calibrate_sklearn(clf, val_feats, val_labels):

calibrated = CalibratedClassifierCV(clf, method='isotonic', cv='prefit')

calibrated.fit(val_feats, val_labels)

return calibrated

# Confidence gate

CONFIDENCE_THRESHOLD = 0.80

def apply_confidence_gate(sev_conf, pri_conf, queue_conf):

auto_assign = all(c >= CONFIDENCE_THRESHOLD

for c in [sev_conf, pri_conf, queue_conf])

return {

'auto_assign': auto_assign,

'flagged_for_review': not auto_assign,

'low_confidence_fields': [

f for f, c in [('severity', sev_conf),

('priority', pri_conf),

('queue', queue_conf)]

if c < CONFIDENCE_THRESHOLD

]

}

| Step 6 | Inference API — FastAPI Service Estimated effort: 3–4 days |
| --- | --- |

### 6.1  API Endpoint Definition

# src/api/main.py

from fastapi import FastAPI

from pydantic import BaseModel

from datetime import datetime

from src.features.nlp_features import get_embeddings

from src.features.structured_features import build_structured_features

from src.models.calibrate import apply_confidence_gate

import pandas as pd, joblib, torch

app = FastAPI(title='ML Triage Engine', version='1.0.0')

# Load models at startup

@app.on_event('startup')

def load_models():

app.state.severity_model    = load_severity_model('models/severity/')

app.state.priority_model    = load_priority_model('models/priority_model.pkl')

app.state.queue_model, app.state.queue_le = joblib.load('models/queue_router.pkl')

class TicketRequest(BaseModel):

ticket_id:       str

description:     str

subject:         str = ''

ci_name:         str = 'Unknown'

source_channel:  str = 'portal'

customer_tier:   str = 'standard'

created_at:      datetime = None

@app.post('/api/v1/triage')

async def triage(req: TicketRequest):

# 1. Feature extraction

embedding = get_embeddings([req.description])[0]

struct_df = build_structured_features(pd.DataFrame([req.dict()]))

# 2. Severity inference

sev_label, sev_proba = predict_severity(req.description, app.state.severity_model)

# 3. Priority inference (structured + severity proba as feature)

pri_input = pd.concat([struct_df, pd.DataFrame([sev_proba])], axis=1)

pri_label, pri_conf = predict_priority(pri_input, app.state.priority_model)

# 4. Queue inference

q_label, q_conf = predict_queue(embedding, app.state.queue_model,

app.state.queue_le)

# 5. Confidence gate

gate = apply_confidence_gate(max(sev_proba), pri_conf, q_conf)

return {

'ticket_id':  req.ticket_id,

'severity':   {'label': sev_label, 'confidence': round(max(sev_proba), 3)},

'priority':   {'label': pri_label, 'confidence': round(pri_conf, 3)},

'queue':      {'label': q_label,   'confidence': round(q_conf, 3)},

**gate,

'model_version':    '1.0.0',

'inference_time_ms': ...,

}

### 6.2  Sample Request / Response

Request:

POST /api/v1/triage

{

"ticket_id":      "INC0045231",

"description":    "Users in the Mumbai office cannot access Outlook.

VPN appears functional. Issue started at 08:30 IST.",

"ci_name":        "Exchange Online",

"source_channel": "portal",

"customer_tier":  "enterprise",

"created_at":     "2025-04-06T09:14:00Z"

}

Response:

{

"ticket_id":           "INC0045231",

"severity":            { "label": "High",              "confidence": 0.91 },

"priority":            { "label": "P2",                "confidence": 0.87 },

"queue":               { "label": "Network Operations", "confidence": 0.83 },

"auto_assign":         true,

"flagged_for_review":  false,

"low_confidence_fields": [],

"model_version":       "1.0.0",

"inference_time_ms":   138

}

### 6.3  Containerisation

# docker/Dockerfile

FROM python:3.11-slim

WORKDIR /app

COPY requirements.txt .

RUN pip install --no-cache-dir -r requirements.txt

COPY src/ ./src/

COPY models/ ./models/

EXPOSE 8000

CMD ["uvicorn", "src.api.main:app", "--host", "0.0.0.0", "--port", "8000",

"--workers", "4"]

| Step 7 | ITSM Integration Estimated effort: 2–3 days |
| --- | --- |

Integrate the triage API with your ITSM platform using an event-driven webhook pattern. The ITSM platform fires a ticket.created event; the webhook handler calls the triage API and writes the results back.

# src/itsm/webhook_handler.py

import httpx

from fastapi import Request

TRIAGE_API = 'http://triage-service:8000/api/v1/triage'

ITSM_API   = 'https://your-instance.service-now.com/api/now/table/incident'

ITSM_HEADERS = {'Authorization': 'Bearer <token>', 'Content-Type': 'application/json'}

async def handle_ticket_created(event: dict):

ticket = event['ticket']

# 1. Call triage API

async with httpx.AsyncClient(timeout=5.0) as client:

resp = await client.post(TRIAGE_API, json={

'ticket_id':     ticket['sys_id'],

'description':   ticket['description'],

'ci_name':       ticket.get('cmdb_ci', 'Unknown'),

'source_channel': ticket.get('contact_type', 'portal'),

'customer_tier': ticket.get('u_customer_tier', 'standard'),

'created_at':    ticket['sys_created_on'],

})

triage = resp.json()

# 2. Build ITSM patch payload

patch = {

'severity':          map_severity(triage['severity']['label']),

'priority':          map_priority(triage['priority']['label']),

'assignment_group':  resolve_group_id(triage['queue']['label']),

'u_ml_auto_assigned': triage['auto_assign'],

'u_ml_confidence':   str(min(triage['severity']['confidence'],

triage['priority']['confidence'],

triage['queue']['confidence'])),

'u_ml_model_version': triage['model_version'],

}

if triage['flagged_for_review']:

patch['u_ml_review_flag'] = True

patch['work_notes'] = (

f'ML Triage Suggestion (low confidence — please review):\n'

f'Severity: {triage["severity"]["label"]} ({triage["severity"]["confidence"]:.0%})\n'

f'Priority: {triage["priority"]["label"]} ({triage["priority"]["confidence"]:.0%})\n'

f'Queue:    {triage["queue"]["label"]} ({triage["queue"]["confidence"]:.0%})'

)

# 3. PATCH ticket in ITSM

async with httpx.AsyncClient() as client:

await client.patch(

f'{ITSM_API}/{ticket["sys_id"]}',

headers=ITSM_HEADERS, json=patch

)

# 4. Write audit log

log_triage_decision(ticket['sys_id'], triage, patch)

| Step 8 | Feedback Loop & Retraining Pipeline Estimated effort: 3–4 days |
| --- | --- |

### 8.1  Capture Analyst Overrides

# src/feedback/capture.py

# Called whenever an analyst changes severity / priority / queue in ITSM

def capture_override(ticket_id: str, field: str,

ml_value: str, analyst_value: str,

analyst_id: str):

record = {

'ticket_id':     ticket_id,

'field':         field,          # 'severity' | 'priority' | 'queue'

'ml_value':      ml_value,

'analyst_value': analyst_value,  # the correct label

'analyst_id':    analyst_id,

'overridden_at': datetime.utcnow().isoformat(),

}

db.feedback_table.insert(record)   # append to feedback store

### 8.2  Airflow Retraining DAG

# airflow/dags/retrain_dag.py

from airflow import DAG

from airflow.operators.python import PythonOperator

from datetime import datetime, timedelta

with DAG('ml_triage_retrain',

schedule_interval='@weekly',

start_date=datetime(2025, 1, 1),

catchup=False) as dag:

pull_feedback   = PythonOperator(task_id='pull_feedback',

python_callable=pull_new_feedback_labels)

merge_dataset   = PythonOperator(task_id='merge_dataset',

python_callable=merge_with_existing_corpus)

retrain_models  = PythonOperator(task_id='retrain_models',

python_callable=retrain_all_models)

evaluate        = PythonOperator(task_id='evaluate',

python_callable=run_evaluation_suite)

promote         = PythonOperator(task_id='promote_if_better',

python_callable=promote_model_if_thresholds_met)

pull_feedback >> merge_dataset >> retrain_models >> evaluate >> promote

| Step 9 | Monitoring & Alerting Estimated effort: 2 days |
| --- | --- |

Instrument the inference API with Prometheus metrics and build a Grafana dashboard tracking:

| Metric | What It Measures | Alert Threshold |
| --- | --- | --- |
| auto_assignment_rate | % tickets that clear the confidence gate | Alert if drops below 50% |
| override_rate | % ML assignments later changed by analyst | Alert if exceeds 25% |
| api_latency_p95 | 95th percentile inference response time | Alert if > 800ms |
| model_confidence_avg | Rolling average confidence across all predictions | Alert if drops below 70% |
| error_rate | % of API calls that return a 5xx error | Alert if > 1% |
| critical_misroute | Any Critical ticket assigned Low priority | Immediate alert — any occurrence |

# src/api/metrics.py

from prometheus_client import Counter, Histogram, Gauge

inference_latency   = Histogram('triage_inference_seconds',

'Inference latency', buckets=[.1,.2,.5,1,2])

auto_assign_counter = Counter('triage_auto_assign_total',

'Auto-assigned tickets', ['result'])

confidence_gauge    = Gauge('triage_confidence_avg',

'Rolling avg confidence', ['model'])

# 3. RFP Demo Flow

Follow this sequence for a live RFP demonstration of the end-to-end system:

| Step | Demo Action | What to Show |
| --- | --- | --- |
| 1 | Submit a test ticket via portal or API | Raw ticket with no severity / priority / queue filled |
| 2 | Webhook fires, triage API called (< 200ms) | Live API logs showing request/response |
| 3 | ITSM fields auto-populated | Ticket record refreshed: Severity=High, Priority=P2, Queue=Network Ops |
| 4 | SLA timer starts with correct timer | SLA field shows P2 timer activated automatically |
| 5 | Show a low-confidence ticket | Fields marked as ML Suggestion, analyst review flag set |
| 6 | Analyst overrides a suggestion | Override captured in feedback table — shown in audit log |
| 7 | Open Grafana dashboard | Live auto-assign rate, confidence trend, API latency |
| 8 | Show MLflow model registry | Model versions, training metrics, lineage from feedback |

Demo Tip: Use a set of 5 pre-crafted test tickets: 2 high-confidence auto-assigns, 1 Critical ticket, 1 low-confidence flag, 1 edge case. This covers all branches of the system in under 10 minutes.

# 4. Non-Functional Requirements

| Requirement | Target |
| --- | --- |
| API latency (p95) | < 500ms end-to-end |
| API availability | 99.9% uptime (< 9 hours downtime/year) |
| Throughput | >= 100 concurrent requests/second |
| Fallback | If API unavailable, tickets route to manual queue — zero data loss |
| Audit logging | Every prediction stored with inputs, outputs, confidence, model version |
| Model retraining | Weekly scheduled + on-demand trigger if override rate > 25% |
| Rollback time | Previous model version restorable in < 5 minutes |
| Data retention | Feedback records retained for minimum 24 months |

# 5. Quick Reference — Key Commands

## Training Pipeline

# Clean and prepare data

python -m src.features.clean --input data/raw/tickets.csv --output data/processed/

# Train all three models

python -m src.models.train_severity --data data/processed/

python -m src.models.train_priority --data data/processed/

python -m src.models.train_queue    --data data/processed/

# View experiment results in MLflow

mlflow ui --port 5000

## Running the API Locally

# Start triage API

uvicorn src.api.main:app --reload --port 8000

# Test with curl

curl -X POST http://localhost:8000/api/v1/triage \

-H 'Content-Type: application/json' \

-d '{"ticket_id":"TEST001","description":"Users cannot log in to the VPN",

"customer_tier":"enterprise","ci_name":"Cisco AnyConnect"}'

## Docker Deployment

# Build and run container

docker build -t ml-triage:latest -f docker/Dockerfile .

docker run -p 8000:8000 --env-file .env ml-triage:latest

# Kubernetes deployment

helm install ml-triage ./helm/ml-triage --namespace ai-ops

kubectl get pods -n ai-ops

## Trigger Retraining Manually

# Trigger Airflow DAG on demand

airflow dags trigger ml_triage_retrain

# Or via Airflow REST API

curl -X POST http://airflow:8080/api/v1/dags/ml_triage_retrain/dagRuns \

-H 'Content-Type: application/json' \

-u admin:admin \

-d '{"dag_run_id": "manual_retrain_001"}'

End of Document — ML Ticket Routing & Prioritization Technical Implementation Guide